|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Start time** | **Finish time** | **Implemented by** | **Evaluation(%)** |
| Feasibility study phase |  |  |  |  |
| Document Writing | 05/11/2021 | 06/11/2021 | Nguyen Duy Khanh | 10 |
| Document contributing | 05/11/2021 | 06/11/2021 | Tran Tang Hung | 20 |
| Document contributing | 05/11/2021 | 06/11/2021 | Phan Anh Tuan | 30 |
| Document contributing | 05/11/2021 | 06/11/2021 | Nguyen Duy Khanh | 20 |
| Evaluate the document | 06/11/2021 | 07/11/2021 | Tran Tang Hung | 20 |
| Requirement Analysis phase |  |  |  |  |
| Analyze the requirements | 05/11/2021 | 06/11/2021 | Tran Tang Hung | 35 |
| Confirm the requirements | 05/11/2021 | 06/11/2021 | Phan Anh Tuan | 25 |
| Finding resources related | 05/11/2021 | 06/11/2021 | Nguyen Duy Khanh | 20 |
| Contribute resources | 05/11/2021 | 06/11/2021 | Le Minh Huy | 10 |
| Contribute resources | 05/11/2021 | 06/11/2021 | Nguyen Hoang Hiep | 10 |
| Design phase |  |  |  |  |
| Analyze the front-end requirements | 10/11/2021 | 12/11/2021 | Tran Tang Hung | 10 |
| Analyze the front-end requirement | 10/11/2021 | 12/11/2021 | Phan Anh Tuan | 10 |
| Analyze the front-end requirement | 10/11/2021 | 12/11/2021 | Nguyen Duy Khanh | 10 |
| Develop front-end | 12/11/2021 | 12/11/2021 | Tran Tang Hung | 20 |
| Develop front-end | 12/11/2021 | 14/11/2021 | Phan Anh Tuan | 15 |
| Develop front-end | 12/11/2021 | 14/11/2021 | Nguyen Duy Khanh | 15 |
| Contributing front-end | 12/11/2021 | 15/11/2021 | Nguyen Hoang Hiep | 10 |
| Contributing front-end | 12/11/2021 | 15/11/2021 | Le Minh Huy | 10 |
| Development phase |  |  |  |  |
| Contributing databases | 11/11/2021 | 11/11/2021 | Tran Tang Hung | 10 |
| Develop | 15/11/2021 | 17/11/2021 | Tran Tang Hung | 20 |
| Develop | 15/11/2021 | 18/11/2021 | Phan Anh Tuan | 20 |
| Develop | 15/11/2021 | 18/11/2021 | Nguyen Duy Khanh | 20 |
| Develop | 15/11/2021 | 19/11/2021 | Nguyen Hoang Hiep | 15 |
| Develop | 15/11/2021 | 19/11/2021 | Le Minh Huy | 15 |
| Testing phase |  |  |  |  |
| Testing | 19/11/2021 | 22/11/2021 | Tran Tang Hung | 30 |
| Testing | 19/11/2021 | 23/11/2021 | Phan Anh Tuan | 20 |
| Testing | 19/11/2021 | 23/11/2021 | Nguyen Duy Khanh | 20 |
| Contributing testing session | 20/11/2021 | 25/12/2021 | Nguyen Hoang Hiep | 15 |
| Contributing testing session | 20/11/2021 | 25/12/2021 | Le Minh Huy | 15 |
| Deployment phase |  |  |  |  |
| Deploy and test the project | 1/12/2021 | 1/12/2021 | Tran Tang Hung | 30 |
| Deploy and test the project | 2/12/2021 | 2/12/2021 | Phan Anh Tuan | 25 |
| Deploy and test the project | 2/12/2021 | 2/12/2021 | Nguyen Duy Khanh | 25 |
| Deploy and test the project | 2/12/2021 | 2/12/2021 | Nguyen Hoang Hiep | 10 |
| Deploy and test the project | 2/12/2021 | 2/12/2021 | Le Minh Huy | 10 |